## Slide 1: PROJECT Name : Intelligent Bank Statement Processing Framework for Explainable Financial Insights and Credit Decisioning
Starting TRL: #1 (April-2026) || Current TRL: #4 || Target TRL: #6 (December-2026) || Overall Project Status:
Objective
Key Deliverables in Nov-Dec 2025
Plan for next 2 month
Business Value & Game changers:
Highlight how the project delivers value:
Reduces manual effort by ~80–90% and accelerates processing time by 3–5X, lowering operational costs and improving efficiency.
OCR understanding for context-aware extraction and intelligent data structuring
More scalable and adaptable than template-based tools, handling multiple bank formats with higher accuracy
Delivers high accuracy, cost efficiency, faster decision-making, secure data handling, and scalable deployment.
Key Accomplishments | <Month Name> : <August 2026>
Summarize major achievements since the last update:
Improved feature extraction accuracy and integrated Financial Health Scoring, anomaly detection, and flagging.
Completed case study on Precisa and compared our decision-making outputs with Precisa’s results using their software.
Cold mailed to Precisa and Perfios to explore software access and understand their financial decision-making and insights process.
Researched finance-specific LLMs like FinanceParam (BharatGen’s Finance Model) and connected with Razorpay to learn about their Finance AI model, Vulcan.
Domain: Insurance/Fintech || Team: Om Gawde, Suhani Walanju, Anirudh Sarve
Planned Deliverables (Next one Months):
Scale extraction pipeline support to complete templates for 15 different bank formats.
Complete the Decision-Making Engine for loan approval analysis using the extracted financial parameters.
Integrate an LLM into the pipeline to improve transaction categorization and overall feature extraction accuracy.
Risks & Challenges:
Handling different bank statement PDF formats made extraction challenging.
Features Extraction from the description in the bank statement was challenging.
Feedback & improvements:
Milestone Objective: This project automates the extraction of structured financial data from diverse and unstructured bank statement formats, eliminating manual effort and reducing errors in data processing. It enables banks and NBFCs to efficiently analyze customer financial behavior and transaction patterns, delivering faster, accurate, and data-driven loan approval decisions.
Demo Links
Github Links: https://github.com/OmGawde/Intelligent-Bank-Statement-Processing-Framework-for-Explainable-FinancialInsights-and-CreditDecision
Reusable Assets/Solutions/Opportunities: Yes
Upcoming Milestone: Completing the decision-making engine.