## Slide 1: PROJECT Name : Intelligent Bank Statement Processing Framework for Explainable Financial Insights and Credit Decisioning
Starting TRL: #1 (April-2026) || Current TRL: #1 || Target TRL: #6 (December-2026) || Overall Project Status:
Objective
Key Deliverables in Nov-Dec 2025
Plan for next 2 month
Business Value & Game changers:
Highlight how the project delivers value:
Reduces manual effort by ~80–90% and accelerates processing time by 3–5X, lowering operational costs and improving efficiency.
OCR understanding for context-aware extraction and intelligent data structuring
More scalable and adaptable than template-based tools, handling multiple bank formats with higher accuracy
Delivers high accuracy, cost efficiency, faster decision-making, secure data handling, and scalable deployment.
Key Accomplishments | <Month Name> : <May 2026>
Summarize major achievements since the last update:
Completed PDF Plumber based extraction pipeline for 6 major bank templates with automated bank identification via filename and content scanning.
Generated 500 – 600 pages of synthetic bank statement datasets per bank matching real-world layout templates.
Extracted 500 – 600 pages of statements with zero errors, tallying balances perfectly while achieving optimized execution runtime.
Engineered custom coordinate slicing and template matching to handle borderless tables and complex multi-page formats.
Domain: Insurance/Fintech || Team: Om Gawde, Suhani Walanju, Anirudh Sarve
Planned Deliverables (Next one Months):
Scale extraction pipeline support to complete templates for 15 different bank formats.
Complete development of decision-making engine for the loan approval analysis using extracted financial parameters.
Optimize downstream integration of structured transaction outputs into the automated loan underwriting pipeline.
Risks & Challenges:
Handling different bank statement PDF formats made extraction challenging and comple
Feedback & improvements:
Capture feedback from stakeholders:
Auto-validate statement periods to ensure uploaded statements cover the required timeline and flag any missing months.
Milestone Objective: This project automates the extraction of structured financial data from diverse and unstructured bank statement formats, eliminating manual effort and reducing errors in data processing. It enables banks and NBFCs to efficiently analyze customer financial behavior and transaction patterns, delivering faster, accurate, and data-driven loan approval decisions.
Demo Links: https://github.com/OmGawde/Intelligent-Bank-Statement-Processing-Framework-for-Explainable-FinancialInsights-and-CreditDecision/tree/main/Video_Demos
Github Links: https://github.com/OmGawde/Intelligent-Bank-Statement-Processing-Framework-for-Explainable-FinancialInsights-and-CreditDecision
Reusable Assets/Solutions/Opportunities: Yes
Upcoming Milestone: Completing the decision-making engine.