## Slide 1: PROJECT Name : Intelligent Bank Statement Processing Framework for Explainable Financial Insights and Credit Decisioning
Starting TRL: #1 (April-2026) || Current TRL: #1 || Target TRL: #6 (December-2026) || Overall Project Status:
Objective
Key Deliverables in Nov-Dec 2025
Plan for next 2 month
Business Value & Game changers:
Highlight how the project delivers value:
Reduces manual effort by ~80–90% and accelerates processing time by 3–5X, lowering operational costs and improving efficiency.
OCR understanding for context-aware extraction and intelligent data structuring
More scalable and adaptable than template-based tools, handling multiple bank formats with higher accuracy
Delivers high accuracy, cost efficiency, faster decision-making, secure data handling, and scalable deployment.
Key Accomplishments | <Month Name> : <May 2026>
Summarize major achievements since the last update:
Studied CIBIL scoring methods & how the models support loan approval & financial decision making
Researched important financial parameters & risk factors for loan eligibility analysis
Designed system architecture for overall workflow & processing pipeline
Tested extraction performance of OCR models on different bank statement PDFs to identify the most reliable and scalable solution
Domain: Insurance/Fintech || Team: Om Gawde, Suhani Walanju, Anirudh Sarve
Planned Deliverables (Next one Months):
Complete the OCR based extraction pipeline for bank statements
Start development of decision-making engine for the loan approval analysis using extracted financial parameters
Risks & Challenges:
Handling different bank statement PDF formats made extraction challenging and complex
Feedback & improvements:
Capture feedback from stakeholders:
Improvements are required in extraction runtime and accuracy, as current process is time-intensive and some extracted data lacks precision
Milestone Objective: This project automates the extraction of structured financial data from diverse and unstructured bank statement formats, eliminating manual effort and reducing errors in data processing. It enables banks and NBFCs to efficiently analyze customer financial behavior and transaction patterns, delivering faster, accurate, and data-driven loan approval decisions.
Demo Links:
Github Links: https://github.com/OmGawde/Intelligent-Bank-Statement-Processing-Framework-for-Explainable-FinancialInsights-and-CreditDecision
Reusable Assets/Solutions/Opportunities: Yes
Upcoming Milestone: OCR Extraction and Decision-making engine.